Priya: Good morning everyone, let’s quickly go over today’s agenda. First, the Q4 launch, then testing updates, and finally marketing readiness.

Carlos: Morning! I checked with the vendor yesterday. They still haven’t finalized the API spec, and that might affect our timelines.

Aisha: That’s concerning. If we don’t have it by next week, integration testing will be delayed for sure.

Priya: Okay, then let’s make a decision — we’ll move ahead with the front-end tasks and integrate the API later.

Carlos: Sounds good. I’ll handle the promo code validation by next Friday, as long as we get the spec soon.

Aisha: I’ll prepare a draft of the test plan by Wednesday so QA can start reviewing.

Priya: Great. For v1 we’ll skip gift cards. Those will be part of v1.1 instead.

Carlos: Just to flag — I already have five high-priority tickets assigned. We may need to shift some work if we want to hit deadlines.

Aisha: I can check with QA to see if someone can support on regression testing.

Priya: Excellent. On the marketing side, we’ve decided the campaign won’t launch until a week after release. That gives us buffer for fixes.

Carlos: Okay, I’ll send an update to the vendor and escalate if we don’t hear back by Monday.

Aisha: If the vendor delays further, we could slip the overall launch by up to two weeks.

Priya: Thanks everyone. Let’s capture these action items and decisions in the notes and close here.